To:		John Seeman

From:		Paul Bellomo

Date:		September 16, 2008

Subject:	New Project for FY08

# B136 Corrector Power System Upgrade

Project Manager:	Serge Ratkovsky

Start date:		September 2008

Beneficial use date:	November 3, 2008

Finish date:		October 31, 2008

Description:

Upgrade of some B136 Correctors

This project upgrades one crate of fast feedback corrector power supplies in Building 136 to be operable from EPICS. This upgrade entails replacing the existing corrector power supplies with MCOR6 versions; replacing the bulk power supplies to allow remote operation replacement of the CAMAC control system with an EPICS, VME-based control system. The project reuses PEP MCOR6 and bulk power supplies to save money.

Costs:

Item						Cost ($)

SLAC EDI					12.4 k $

SLAC M&S					13.4 k

SLAC Indirects				7.8 k

SLAC Contingency				5.0 k$

Total						38.6 k

Costs are evenly split between FY08 and FY09.