# EPICS IOC Team Meeting

Date: Aug-21-2008

Time: 10:00

Location: B34 Conference Room

## Attendees:

Hamid Shoaee, Ernest Williams, Stephanie Allison, Matt Boyes, Sonya Hoobler, Kristi Luchini, Sheng Peng, Till Straumann,  Judy Rock

Scribe:  Matt Boyes

## Agenda:

=========================================================

Minutes: Should be taken by Matt Boyes and posted on the WIKI =========================================================

==============================================================

Announcements, Updates, Status {Ernest}  [15 minutes] ==============================================================

--- Down time discussion

--- Lessons learned from the run.

--- Test Plans for each IOC Subsystem  (Phase 4), Laser Heater Upgrade, RF, LINAC Upgrade Let's pick a reasonable due date that supports are Nov. 1  Turn on.

Test plans should include a "no-beam" section and a "with-beam" section where necessary.

All test plans will have be submitted to me for the signature process.

Need draft test plans for all subsystems by Sept 1, 2008

-- LCLS Phase Software Installation and Checkout:

Network and AC coming around the corner.  :)

I hope that IOCs will be booting up soon in Bldg. 911 and 912.

Still working on the network

-- EPICS Training:

-- Start with online training

-- Kristi please check with Steve Lewis again and organize training for Sept. 08 ===============================================================

===============================================================

Current List of Operational Issues {Ernest} [15 minutes] ===============================================================

-- List of collected Issues on Sharepoint ===============================================================

================================================================

Laser Heater Upgrade Plan {Boyes} [15 minutes] ================================================================

Short Description and plans.

================================================================

## Meeting Minutes:

### Announcements, Updates, Status:

Ernest

What other work is going on for downtime that is not phase 4?

Kristi

- API 22,23 upgrade

  - Equipment arrived

  - Cables for network are done from 21 thru BSY and node requests are made.

  - ADC modifications

    - Hardware delay for modifications on ADCs without notification

    - Has been resolved with power conversion.

- Stephanie and Kristi: BY Kick timing issues and MPS. Kristi to talk to S. Norum and work with Stephanie.

Stephanie

- Timing changes are being made for the Linac upgrade project but available to everyone.

- Issues about PVs not going to zero when beam is gone.

  - Hamid: request is for displays to show that beam is gone.

  - Questions on who to work on this issue and how it should be done.

- Request to change MPG code, will be done.

- XTOD 360 time stamping

- Sheng request for changes to be done

- MPS timing needs? Will work with S. Norum.

- Is there anything wrong with triggering a device with no beam? Discussion needs to be brought up in the timing meeting.

Hamid: Action item for Patrick K. to keep track of timing requests that are needed by Nov 1st.

Till

- Ernest: we need to test and migrate systems to 3.14.10 and RTEMS 4.9

- Stephanie: 3.14.10 will need to be tested with event system

- Till: Cav BPMS SW needs to be merged with strip BPMS SW

  - Need to test merged SW.

- Rtems 4.9 status

Sonya

- Stripline BPMs

- Taking over Temp, crate information/controls

  - New type of remote A/C power switches from APC

- No new BPMs changes since Cav BPMS work started

- Ernest: will work on getting together a test stand with timing for Till and Sonya

Judy

- System upgrades

- System password changes

Sheng

- Laser Camera Module

  - Need to upgrade SW for cameras during low intensity laser setup

- Profile monitor

  - SW upgrades for time stamp of events.

- Toroids

  - new repaired boxes need to be test

- Bunch length monitor

  - lost two Coldfire boxes, they need to be fixed

    - Box 12 is still being debugged as to why it failed

  - No spares, we need to get some

  - Added BSA at end of run, tested out ok, needs more testing.

Matt

- Vacuum

  - PLC will be installed Monday

  - Software tested and ready for hardware checkout.

- Water System

### Laser Heater Upgrade Plan Presentation (M. Boyes):