Notes on SLC-Aware IOC subprojects

Ron Chestnut

May 17, 2004

Revised: June 2, 2004

With input from Ken U and the EPICs crowd

1) Setting up pseudo-Micro so VMS "sees" it

- Set up “micro” name (XL01=XrayLaser01)

  - IOC name probably like lcl00inj00

- Consider role of the Proxy server

  - four ports needed in IOC (6060,70,80,90)

- Probably very little code

- Paranoia considerations

  - fledgling SLC-Aware IOC should not be disconnected

- Who: VMS “micronames” person

2) Setting up the IOC development environment

- Use virtual IOCs

- All system specific calls to use EPICS OSI library

- Development done in standard BASE_APP (EPICS development setup)

- Must deal with multiple virtual IOC on single host issue

- Who: Lazmo as consultant

3) SLC Message receiver/sender

- Exists as ref_rmx_slclib:msgmain.c86

- Looks like straight "C"

- Some rmx system calls

- “xnet” layer interface (SLCNET/ETHERNET dispatcher) is an issue

  - Probably just include the Ethernet stuff directly – no need for SLCNET

- Looks easy to port to virtual IOC (less than a week)

- 1st step is to just log messages seen and send acknowledgement

- precursor is getting pseudo-micro defined for VMS DEV setup

- Who: anybody

4) Database creation

- VMS side is "C"; rmx side is mostly assembler

- Probably port the "C" to IOC

- Test with dummy driver locally

- Weeks to month

- Include database utilities (dbdump, dbget, …)

- Data-dependent issues

  - Endian-ness (use EPICS CA-type solution?)

  - Floating point format (now all VMS – convert to native float on receipt?)

  - Timestamp handling (SLC dbtype is meant here)

- Runtime issues

  - When is a reboot needed (DBEDIT?)

  - When is a simple rescan adequate?

  - What does the boot sequence look like?

- Who: Anybody with Underwood help

5) DBEX - database exchange routine

- in ref_rmx_dbs:dbmain.c86

- straight "C", seems to be same as on VAX

- some system dependencies

- “Xnet” issues similar to the SLC message receiver

- Precursors

  - database creation

  - Data dependent issue resolution

- Probably weeks to month

- Who: Anybody with Underwood help

6) Timing "job"

- in ref_rmx_time

- all routines "C" but two  (one fortran, one assembler)

- only subset needed

- 1st step is to get job going and receive dispatched messages

- precursor is message dispatching

- 2nd step is to port the subset of functionality we need

- Hard to estimate right now

- Who: Anybody with Underwood/Gromme help

7) Timing data exchange

- "Timex" (time info exchange) is included in ref_rmx_time

- Precursors

  - VMS seeing IOC as micro

  - message dispatching

  - timing "job"

- weeks to months to see something

- months to finalize

- Who: Anybody with Underwood/Gromme help

8) SLC-Database to EPICS database mapping

- describe needed EPICS DB & SLC DB

- design mapping of EPICS INP/OUT to SLC DB memory locations

- set up mechanism for filling in the INP/OUT fields

- design interface for digital and analog translation (complex mappings)

- weeks to months

- Who: DB person + knowledgeable EPICS person

    - DB for managing stuff

    - EPICS for EPICS DB templates