## Understanding Effective Connectivity to and within Africa

A proposal to IDRC from the Abdus Salam International Center for Theoretical

Physics (ICTP), University of Zurich, and the Stanford Linear Accelerator Center (SLAC)

PIs: Hilda Cerdeira (ICTP), Gideon Chonia (U. Zurich), Les Cottrell (SLAC)

The recent WSIS in Geneva focused much attention on the Digital Divide. One manifestation of this is the difference in Internet performance between and

within developed nations and that seen to, between and within developing nations. In

order to address such differences it is critical to measure and understand the performance.

The ICTP/SLAC PingER project is arguably the most extensive source of

current and long term information on the effective performance of the Internet for Developing Countries [1].

The experience gained in the original PingER project, which was initially directed towards measuring Internet performance between High Energy and Nuclear Physics (HENP) research centers and collaborators [2], opened the way to this proposal. In particular it provides an existing, developed, well tested, open source tool-kit and infrastructure which can be rapidly and easily extended to cover new regions.

We propose to extend the PingER project to Africa. The project is aimed to provide:

- a practical tool to understand how effectively advertised network bandwidths are used;

- local awareness to assist in planning strategies, and funding at the national and regional levels;

- information useful for setting realistic expectations, defining and verifying Service Level Agreements (SLAs) to optimize cost/benefit ratios, and guiding  bandwidth purchasing;

- provide unique (both in terms of geographical extent and of technologies used by carriers) historical and current data that can be used for ICT African research projects;

- network problem identification, notification and tracking;

The project will provide real quantitative data as input to improving Internet connectivity both to and regionally within Africa. For example it will help identify which regions are catching up with the developed world, keeping even or falling behind, as well as indicate how far behind they lag and/or how long it will take to catch up. The data can also identify traffic  between the African regions being routed through Europe or the US rather than more directly were Inter eXchange Points (IXPs) within Africa available and used. The data will also be valuable to provide feedback on the effects of changes in connectivity, identifying problems and providing quantitative information (e.g. extent, magnitude and timing) to help in problem resolution, as well as providing hard facts to policy makers and funding agencies, to optimize distribution of funds.

### Agenda and action plan

The project action plan will be phased, both to accommodate African regions with different connectivity and requirements and to enable ordered growth to the project. A preliminary test study has already been started with a few pilot sites to test the concept and applicability [3]. The next steps include:

- Find partners typically at representative university and research establishments in African countries that will provide passive “remote hosts” to be monitored. The Round Trip Times, loss rates will be measured from “monitoring hosts using the ubiquitous  Internet ping packet echo facility.

- A second phase, which will overlap the first, will be to work with a partner to install an active "monitoring host" in an African country. To assist in this the proposal includes as a PI Gideon Chonia, currently at the Univerity of Zurich, who plans to return to Ghana soon???????

- A third phase would be to promote setting up an African managed “archive and analysis site” to encourage sustainability. This is a much more ambitious step and requiring reliable connectivity and hardware to gather and archive the data, and analyze and report on it. Training of a reasonable skilled Linux based developer will be required. We do not have such training materials developed so the “training” would probably be heavily “hands-on”. To assist in this it would help for the trainee to visit SLAC for a two to three week period to learn the ropes. Alternatively someone from SLAC could visit the African site to assist with the technology transfer.  There will also be an ongoing commitment to manage such a facility. From experience with the PingER project, this is considered to be about 20% of a trained Full Time Equivalent (FTE) person to keep it running, and more if one wishes to further extend the project. In any case this step would probably be deferred to the third year of the project, by which time we should have a much better idea of the capabilities of various African sites altogether with the skill of their people and interest in  becoming an “archive and analysis site”. If no such site is found, then it is probable (depending on alternate sources of funding) that the SLAC PingER site can continue this role after the funding for the current proposal expires.

Ideally, there should be two or more “remote hosts” in each country, to avoid reporting incorrect data associated with anomalous performance associated with the monitoring of a single site can be identified. The hosting partners will be informed about the project goals and requirements, as well as trained on how to access and interpret the results.  The impact on their site's network will be minimal (< 100bits/s), no hardware or software needs to be installed, and the "remote host" can be performing other tasks (e.g. it could be a web or mail server), its only requirements are that it have an Internet connection and be available to respond to ping echo requests “all the time”. The "remote hosts" will be monitored from "monitoring hosts", one each in the US and Europe.  For well connected “remote hosts” we can extend to make measurements from existing PingER “monitoring hosts” in over 12 countries.

The requirements on the "monitoring host" are again minimal. It can be a low powered PC. It will run the open source Linux system. It will, of course, need a reliable Internet connection, access to a reliable source of power (the machine needs to run continuously day in day out). The project will provide the software on a CD with documentation. Advanced training and technology/skills transfer on practical networking and system administration would be valuable to foster this stage, and will be the subject of a second proposal.

All data will be archived, analyzed, and standard reports generated and made publicly available via the web. The African partners will be encouraged to review the reports to help identify and understand problems, set expectations etc. The raw data will also be available for download so the partners can make more in-depth analyses and generate further reports and presentations to create management awareness and aid in decision making.

Following success with the first African PingER "monitoring host" we will extend the “monitoring host” program to other African countries.

Having “monitoring sites” in Africa  will provide valuable information on Internet performance among and inside Africa countries supporting the needs of improving South-South connectivity.

The project will be presented to ICTP and SISSA students of the Master program on Modeling, who may be attracted to analyze the data produced from this project, to study the mos adequate way to model the international connectivity.

At the end of the project the assets are:

- Historical archive of African connectivity and South-South Internet performance data;

- A matrix of Internet monitoring and remote sites covering Africa that can grow and lead to sustainability of the project through demand for continuation of access to current and historical network performance information and  problem notification services

- A cadre of people skilled in network monitoring and connectivity analysis;

- A better understanding of the effective connectivity to and within Africa.

### Budget request

The length of the project is 3 years. The overall cost is to be covered by the proposal award is $75K/year. The institutions will each contribute ~ $12K/year in infrastructure and manpower for an aggregate of $100K/year to be spent on this project., or $300K over the project lifetime.

The budget items include:

- Identifying African partners – part of workshops and meetings;

- Initial contact with African partners, informing of the project needs and benefits; answering questions – typically one person day per site, estimate a average of one per week, i.e. ~$20K.

- Daily management of monitoring and remote hosts, i.e. identify non-responding hosts, interact with partners to notify of problem and work to resolve – typically one work day per week or ~$20K;

- Setting up communications (archived email lists, web site, FAQ, database of sites/hosts/partners etc) – set up 1 person week, ongoing 1 day/week ~$20K;

- Providing feedback on results, analyze data in detail, prepare and present reports at conferences to get exposure for the project – preparation 4 days/year, plus attendance(3 conf/year 5 days/conf $300/5days/conf ~$1K/year), travel,  presentation;

- CD & documentation preparation – 2 week 1st year, 0.5 week following years - $5K 1st year

- Travel – 3 people, 3 times/year, $2K/trip - $18K year

Three regional workshops on African connectivity to:

- 2 days 100 people possibly at ICTP?: obtain new contacts, foster partnerships, provide kick-off information – guesstimate  $75K

- 5  day workshop 20 people: initiate research collaborations on available data, foster new partnerships, encourage and initiate “monitoring host”  sites, explore the feasibility of an archiving/analysis site in Africa - $50K;

- 2 days partners 50 people in Africa - sum up the status of Internet connectivity to and within Africa, address sustainability issues for the future - $35K;

### References

[1] Measuring the Digital Divide with PingER, R. Les Cottrell and Warren Matthews, Developing Countries Access to Scientific Knowledge: Quantifying the Digital Divide, ICTP Trieste, October 2003.

[2] The PingER Project: Active Internet Performance Monitoring for the HENP Community, Warren. Matthews R. Les Cottrell, IEEE Communications Magazine, May 2000, p 130

[3] Internet Performance to Africa R. Les Cottrell and Enrique Canessa, Developing Countries Access to Scientific Knowledge: Quantifying the Digital Divide, ICTP Trieste, October 2003.