Our workplan consists of four tracks:

1. Track I: Large-scale parallel network modeling/simulation with real-live measurement feeds

2. Track II: Implementing a Laboratory testbed

3. Track III: Providing SER-CAT scientists and DVTS users wide-area improved networking services

3. Track IV: Input to standardization efforts

| Milestones and deliverables | Date | Responsible PI |
| --- | --- | --- |
| Tracks I and II: Algorithms for utility optimizing server | Year 0.75 | E. Chong |
| Tracks I and II: UOS implementation | Year 1 end | Warren? |
| Track I: Monitoring and measurement infrastructure deployment for real data collection | Year 1 end | L. Cottrell/Warren? |
| Tracks II and III application software | Year 1 end | Russ/Warren/MV |
| Track III planning document | Year 1 end | Russ? |
| Track I: Simulation – Utility effect | Year 1.5 | M. Veeraraghavan |
| Tracks I and II: Algorithms for bottleneck link identification | Year 1.75 | E. Chong |
| Tracks I and II: BLIS implementation | Year 2 end | Warren? |
| Track II: Measurement server | Year 2 end | L. Cottrell/Warren? |
| Track II: PCTS implementation | Year 2 end | MV |
| Track III: Wide-area experiments | Year 2 end | Russ/Warren |
| Track I: Simulation - BLIS effect | Year 2.5 | M. Veeraraghavan |
| Track II: Integration of laboratory testbed | Year 3 end | Russ/Warren/Les/MV |
| Track IV: IETF drafts for advance-reservations | Year 1.5 end | MV/Warren/Russ |
| Track IV: IETF drafts for partial connections | Year 3 end | MV/RussWarren |

Got tired! Push things out to year 3 end. Clearly a very rough first cut.

Basic idea, Edwin goes first and finishes algorithms, while simultaneously Les sets up measurements. We need Edwin’s algorithms and Les’ data feeds and measurement server to develop UOS and BLIS, which are in turn needed for simulation and lab testbed.

Roughly, MV has simulation track, Warren has lab testbed track and Russ the wide-area expts. track?  Is this okay? Open for any trades!

I put in the wide-area planning document because of all those folks whose help we need with provisioned wide-area MPLS tunnels.

Then we all help each other in various sub-parts of all tracks.