Pak-US JOINT

## PROJECT PROPOSAL

- Please provide the required information briefly. Condensed statements are preferred. However, the boxes in Section 3 may be expanded as necessary. The maximum limit of the project document is 10 pages.

- Please attach one-page curricula vitae of all the participating scientists.

| Project title eMAP : (end-to-end Measurement Architecture for PERN) |
| --- |
| Duration 3 Years | Starting date January 01, 2006 |

| PAKISTAN SIDE | US SIDE |
| --- | --- |
| Principal Investigator Prof. Dr. Arshad Ali NUST Institution of Information Technology | Principal Investigator (Lead): Dr. R. Les Cottrell Stanford University/SLAC |
| Date June 27, 2005 |  | Date June 27, 2005 | Signature |
| Address 166A, Street 9 Chaklala Scheme III Rawalpindi Pakistan 46000 | Address Stanford University/Stanford Linear Accelerator Center 2575 Sand Hill Road, MS 96 Menlo Park, CA 94025 |
| Telephone 92-51-9280433 | Fax 92-51-9280782 | E-mail Arshad.ali@niit.edu.pk | Telephone 650/ 926-2523 | Fax 650/ 926-3329 | E-mail Cottrell@slac.stanford.edu |
| Head of Institution/Vice-Chancellor/Rector Lt. General (R) Syed Shujaat Hussain, Rector, National University of Sciences and Technology Tamiz-Ud-Din Road, PO BOX 297 Rawalpindi, Pakistan Email: rector@nust.edu.pk Phone: +92-51-9271575, +92-51-9271576 FAX : +92-51-9271577 | Head of Institution/Vice-Chancellor/Rector c/o Meredith O’Connor, Managing Senior Contract and Grants Officer Stanford University Office of Sponsored Research 320 Panama Street Stanford, CA 94305 e-mail: Meredith.oconnor@stanford.edu |

2. Project Summary

| Title of the Project: eMAP (end-to-end Measurement Architecture for PERN) |
| --- |
| Pak Side Co-Director Prof. Dr. Arshad Ali Institution: NUST Institution of Information Technology | U. S. Side Co-Director (Lead) Dr. R. Les. Cottrell Institution: Stanford University/SLAC |
| Management of the Pakistan Education and Research Network (PERN) requires improved monitoring of network performance, identification of throughput bottlenecks and problem detection. The challenge is only getting worse with PERN’s rapid growth. The goal of this proposal is to build a “measurement infrastructure” for PERN, in which a collection of measurement platforms (monitoring hosts) use open-source software tools to cooperatively measure the properties of PERN backbone paths and End-to-End (E2E) performance between the collaborating universities. The initial phase is to provide low network-intrusive (since the current capacity of PERN is fairly low – typically a few Mbits/s), persistent long term, yet near real-time measurements of the E2E performance of the major PERN network paths and paths accessed through PERN, for example to international locations. These measurements will be archived, analyzed, visualized and presented via the web. The visualization will include both tabular and graphical time series with navigation to the paths and metrics measured, selection of time windows, and aggregation groups (e.g. all sites in say the Punjab, or all sites collaborating in some Grid project). This will enable the viewer to: quickly see long term-trends; compare the performance of regions; spot problems such as sudden, significant, unexpected changes in performance (anomalies); set expectations; and provide higher level decision making information for upper level management. Since the data archiving, analysis and visualization tools will be shared with the worldwide PingER project, this will also enable rapid comparison of how PERN is performing (is its performance less than comparable networks, is it catching up, keeping apace or falling behind) compared to other Academic and Research networks in developing and developed regions and partner countries in the Asia Pacific Advanced Network (APAN). In the second phase, the project will be extended to monitoring higher performance networks involved in International Grid projects. The National University of Sciences and Technology (NUST) and Quaid-e-Azam university are already involved in a Computer Grid Network collaboration with the CERN Large Hadron Collider (LHC). The monitoring toolkit and infrastructure for these networks will focus on a limited set of high performance links, utilizing more intense active E2E network measurements to provide estimates of bandwidth, achievable throughput, routing histories, together with effective visualization tools. Automated tools will be developed to analyze performance data to identify performance anomalies and report them to network administrators who can then take effective measures to improve performance. In the third phase, our prime focus will be to gather data from the core PERN/NTC router interfaces. This data will be utilized to identify the location and magnitude of path bottlenecks and make forecasts. It will also be used to validate E2E tools. Techniques such as Principal Component Analysis (PCA) will be applied to the router error information to characterize normal behavior so we can automatically identify and report abnormal network behavior. eMAP aims at providing the maximum benefit to the PERN members by leveraging our expertise and extensive contacts with other measurement communities. With expected growth in bandwidths PERN will also be able to benefit from some of the more advanced tools being developed by SLAC and its collaborators. This project will position PERN/NTC to better monitor and understand the network performance. It will also enable improving the overall state of the network and better position it for expected growth in the years to come. 3. Project Description 3(a) Background and Rationale PERN – The Pakistan Education & Research Network is managed by the Pakistan Higher Education Commission (HEC), and is operated and maintained by the Pakistani National Telecommunication Corporation (NTC). PERN is a nationwide educational intranet connecting premiere educational and research institutions of the country. PERN focuses on collaborative research, knowledge sharing, resource sharing, and distance learning by connecting people through the use of Intranet and Internet resources. PERN is part of the overall vision and objectives of the Information Technology (IT) Action Plan by the Pakistan government. The project is aimed to be an integral part of the overall Education System of the country and is designed to interlink all Public / Private Sector Chartered Universities / Degree awarding Institutes registered with the Government of Pakistan’s HEC. PERN is further planned to function as the network infrastructure basis for a Grid environment for the Pakistani Research community, whose nodes are expected to be utilized by the worldwide High Energy Physics (HEP) community. This will potentially provide access to computing resources (e.g. Grid nodes and storage) at up to 56 universities and institutes in Pakistan. Also, given the close collaboration with NTC, PERN can be used as a test-bed for development and early deployment of various monitoring techniques and network applications developed across the globe. Moreover, PERN can provide a limited amount of bandwidth with better than best-effort services for collaborators to test their applications in constrained environments. Realization of the full potential of Grid technologies and e-learning tools in PERN requires high speed and reliable network links between collaborating universities inside and outside Pakistan. E-learning infrastructure includes bandwidth-intensive applications such as bulk data replication, streaming video and sophisticated protocols that enable real-time interactivity in the form of live video and live controls. To enable these high speed applications the network must provide both high bandwidth links and links with low latency and jitter. To efficiently manage a network it is critical to measure and understand the current and long-term performance, identify the location and sizes of bottlenecks, and detect anomalous performance. eMAP is a project proposed for equipping PERN with monitoring tools to address this by: Measuring the connectivity of and the network performance between the PERN members Performing analysis over the gathered data in order to identify the network problems and anomalies, provide trouble-shooting information, and information for planning and setting expectations Measuring the connectivity/performance of PERN and PERN members to the outside world Measuring and improving the service levels provided by the NTC Providing network information for steering Grid applications and middleware There are several public domain active E2E Internet monitoring infrastructures in use today. Two complementary infrastructures/toolkits have been chosen since we believe that they match PERN’s needs most accurately. Moreover, by utilizing the considerable experience of our team at SLAC, useful results will be produced quickly. The infrastructures chosen are: PingER [1] for wide deployment on low performance networks; and the Internet E2E Performance Monitoring – Bandwidth (IEPM-BW) [2] infrastructure for more focused monitoring of high-performance links between major collaborating sites. SLAC has led the development and support of these and NIIT has been heavily engaged in their development over the last year; these skills and experiences would leverage maximum benefit to NIIT and PERN. PingER now monitors over 600 sites in 114 countries from 35 monitoring sites in 15 countries. Originally developed in 1995 for HEP collaborators, more recently it has focused on quantifying the Digital Divide by making low network impact measurements to, within, and from developing regions. Started in 2001, IEPM-BW is now running in production, monitoring from CERN, SLAC, FNAL, Caltech and BNL to over forty high performance sites in 9 countries. The paths vary in bandwidth from 500kbits/s to 1 Gbits/s and include HEP, Grid and high performance network sites. The infrastructures are used to provide long term (days, weeks, months, years) and near real-time (hours-, minutes-old) measurements of network performance. These include: loss, Round Trip Time (RTT), jitter, throughput, routing, mean time to failure and recovery. The long-term monitoring results are typically used to manage the network and to ensure sufficient provision, while the near real-time snapshots are used either directly by end users wishing to run a particular application or increasingly by the application itself to adjust, in real-time, its usage of network resources. The deployment of this project at PERN will provide network performance information and anomaly detection for network administrators, users and applications. The information will be integral to problem identification, trouble shooting, planning and setting expectations. The projects also provide a measurement platform for further enhancement and to enable future network services. For example, once the forecasting modules are in place, applications and middleware will be able to access (via web services) predictions of performance in the near and long-term futures. Such information is needed for replica selection, where an application can decide which is likely to be the best site(s) to retrieve data from. It will also be possible to identify the location and magnitude of bottlenecks now and in the future and request improved Quality of Service (QoS) just at the bottleneck, rather than along a complete path. 3(b) Problem Statement To efficiently manage any network one needs to be able to measure it. This includes measuring and understanding current and long-term performance, identifying and reporting problems both E2E and within the network itself, and providing forecasts of both long and near term performance. Without such information the manager lacks planning information, the user and network administrator do not know what to expect, problems are reported by the users and the network administrator can only react, locations and sizes of bottlenecks and their behavior are unknown, and users and applications are unable to dynamically optimize their network usage. As the PERN network continues its rapid growth it needs to address its monitoring needs and with the help and experience of others build an infrastructure to start to meet the above needs. 3(c) Prior Experience / Capability Dr. Les Cottrell has worked on network monitoring for over 15 years. He was the PI for the project that successfully installed the first dedicated Internet connection to mainland China. He is the leader of the SLAC led IEPM and PingER projects. He has also focused on utilizing high-speed networks and was a leading member of teams that twice captured the Internet2 Land speed record (twice) and the SC200x bandwidth challenge. As the leader of the SLAC production network services group, he is also well aware of production network needs. Further as a physicist working at a major HEP and Photon Source site (SLAC) he has valuable contacts to scientists with needs for powerful networking. Prof. Dr. Arshad Ali has been supervising projects in the domain of Network Performance Monitoring for the last three years. Most of these projects are carried out in collaboration with SLAC USA, CERN Geneva, Caltech USA and Comtec Japan. His work mainly comprises of the development of tools for monitoring of end hosts and intervening network segments. MAGGIE-NS (Measurement and Analysis for the Global Grid and Internet E2E Performance) is a collaborative effort between SLAC and NIIT to integrate numerous network and application performance monitoring tools into a scalable and secure infrastructure providing measurements, analysis and access to data. He holds the unique distinction of creating an active research culture and initiating international research collaborations. These collaborations are continuously growing with the research in cutting edge technologies and helping develop the much needed human resource and highly qualified faculty in IT/Communication technologies. Over the last two years there has been a close collaboration between the SLAC and NIIT teams with fortnightly phone meetings and several visits of key personnel in both directions. In addition there have been many meetings involving NIIT, NTC, PERN and SLAC to define and pursue this proposal and ensure it meets the real needs (see the attached letters of support). Over the last year, the SLAC/NIIT team has been actively working on forecasting [3], anomaly detection [4], applying PCA to network measurements, and improving PingER and IEPM-BW management, analysis and visualization. 3(d) Scope & Objectives The primary aim of eMAP is to develop a lightweight yet comprehensive monitoring infrastructure for PERN by enhancing and configuring the existing toolkits to fit the low bandwidth environment of PERN and develop new tools customized for compatibility with PERN. eMAP aims at collecting network data by deployment of the IEPM-BW and PingER infrastructures together with their tools and other tools that we will integrate into the infrastructures. From these we will provide forecasts; identify and diagnose bottlenecks and performance issues present in the network by making use of the various tools. We also aim to identify bottlenecks and propose/suggest improvements in the overall structure of PERN based on the data collected. The eMAP project also aims to develop new forecasting tools to identify network anomalies. By using active as well as passive monitoring of the network, we aim to validate the E2E measurements, detect backbone anomalies and bottleneck locations, and characterize site traffic. The monitoring information will be of value to network managers and users for problem identification and trouble-shooting, planning and setting expectations (e.g. for setting and verifying service level agreements) for the network. It will also assist in understanding and optimizing the performance of the network on network based applications such as bulk-data transport, collaborative meetings, video conferencing, streaming video etc in PERN. In addition they will be used to better understand the impact of PERN applications on the operation of networks. In the later stages of the proposal, as the forecasting becomes a reliable service, we will work with Grid middleware and applications developers to enable applications to directly use the forecasts (by means of web services) to steer the application for example for replica selection. The deployment of such a monitoring infrastructure in a developing region such as Pakistan will also enable a better understanding of the digital divide both within Pakistan, between Pakistan and other developing regions such as Latin America, Africa, and Russia and between Pakistan and developed regions. 3(e) Methods The conceptual framework of the eMAP proposal is based on the existing PingER and IEPM-BW projects developed at SLAC. Figure 1 shows a map of Pakistan with links between sites to be monitored. The PingER monitoring is based on the ubiquitous Internet ping facility. It includes 3 components (see Figure 2): The Remote Hosts/Sites: These hosts will typically be located at universities or institutes and performance to them is measured from the local PERN monitoring hosts. No software needs to be installed on the remote hosts, they simply need to respond to pings. There may be multiple remote hosts at a single remote site. The Monitoring Hosts: The PingER monitoring tools are installed and configured on a host at each monitoring site. The installation can be done by the monitoring site personnel or centrally by PingER central administrators. The ping data collected is made available to the archive hosts via the HyperText Transport Protocol (HTTP) (i.e. there is a Web server to provide the data on demand via the Web). There are PingER tools to enable a monitoring site to be able to provide short term analysis and reports on the data it has in its local cache. Long term analyses are performed at the Analysis host(s). The load on the monitoring hosts is light and they are typically shared with other functions. Archiving & Analysis Host(s): There must be at least one each of these for each PingER project. The archive and analysis hosts maybe located at a single site, the two functions may be performed on a single host or they may be separated, different analyses may be performed on different hosts. The archive host will gather the information, by using HTTP, from the monitor hosts at regular intervals and archive it. They will provide the archived data to the analysis host(s). The analysis host provides web access to different reports obtained by analyzing the data gathered and provide tables and graphical plots of more extensive metrics going back over a longer period. Initially SLAC will provide the archive and analysis host/site for PERN. Depending on needs and expertise in Pakistan/PERN we will also evaluate and if necessary assist in setting up an archive and/or an analysis site in Pakistan. As part of the current proposal we will develop improved PingER management tools to reduce the manual work required and make the project more operationally sustainable. This will include simplifying new installations, quickly identifying and reporting hosts that are not responding, identifying bad data such as impossible values, identifying suspicious data such as similar paths reporting very different performance, checking the self-consistency of the database, providing tools to validate the location of a host using RTT measures from multiple sites to provide triangulation. We will also develop and introduce new visualization tools (see Figure 3 for an example) to automatically provide executive level reports of long-term performance improvements between regions, and provide mouse sensitive maps with drill down to further details. IEPM-BW monitor sites are currently deployed at SLAC, CERN, FNAL, Caltech and BNL. They each monitor paths to sites of interest to the monitoring site. About 40 sites are monitored in about 12 countries. The speeds of the paths vary from 500kbits/s to 1Gbits/s. Currently IEPM-BW provides support for regular measurements using ping, traceroute, ABwE [5], pathload [6] and iperf [7]. As part of this project we will add support for pathchirp [8], thrulay [9], pipechar [10], bbftp [11], and GridFTP [12]. The data is archived and analyzed at the monitoring host. The reports are accessed and displayed via the web. The toolkits provide for easy installation of the tools at both remote and monitoring hosts. Typically the remote hosts are undedicated and share other services. The monitoring hosts are typically dedicated to IEPM-BW. As part of the proposal for IEPM-BW we also plan to evaluate forecasting and anomaly detection and provide better management. The forecasting will be based on work at SLAC and NIIT to use the Holt-Winters [13] triple-exponential moving average and the Mark Burgess two-dimensional forecasting [14] techniques. We will also evaluate using PCA, the Kolmogorov-Smirnov [15], neural networks and Plateau algorithm [16] techniques for anomaly detection. Where suitable these methods will also be developed and integrated as part of the current proposal. In addition to using active E2E monitoring tools to gather data, we also plan to collaborate with NTC/PERN (see letter of support from NTC) to gather NTC backbone and border router interface utilization, capacity and error data using SNMP/MIBs. This will build on the work being pursued in the Internet2/ESnet/ Géant SONAR project. As part of the current proposal we will develop techniques to analyze and visualize this data, to provide forecasts, detect anomalies and locate and quantify bottlenecks. We will also evaluate utilizing Netflow [17] at PERN border routers to characterize border traffic for PERN sites, and to compare and complement the E2E measurements. Briefly, this project will have a significant measurement component that will enhance and leverage existing network connectivity/performance measurement tools, bottleneck detection tools, forecasting and anomaly detection tools, and utilization monitoring services. The PingER and IEPM-BW toolkits will be deployed on hosts at PERN monitoring sites such as Islamabad-Region, Lahore-Region, Peshawar-Region and Karachi-Region. These measurement hosts will run active E2E light-weight measurement tools, including ping, traceroute, pathchirp and pipechar, and more heavy weight tools such as, thrulay, iperf, and bbftp at regular intervals. The light-weight, more frequent measurements, will be used to assist in interpolating the less frequent, more heavy-weight measurement. The type of data collected by these measurements tools include round-trip-time, jitter, loss, routing information, capacity and available bandwidth, achievable throughput and file transfer rates. All the data assembled as part of the eMAP project will be served in the format used by the Global Grid Forum (GGF) Network Monitoring Working Group (NMWG) [18]. From the results obtained from the above architecture and procedures we will be able to identify which universities in Pakistan have poor to bad connectivity to the PERN Sites. For example, we will be able to identify which PERN sites experience good (<1% packet loss) or acceptable (< 2.5% packet loss) versus those that experience very poor to bad (>5% packet loss) and poor (> 2.5 % packet loss) connectivity (Figure 3). This information can be provided to the HEC management to assist in deciding where to focus PERN’s efforts to provide better connectivity to the universities. Using eMAP PingER results we can recommend ISDN/DSL/Cable Internet Service providers (ISP) that have better loss, RTT, jitter, reliability etc. for people wishing to connect to PERN from their homes/organizations. IEPM-BW information could also be utilized in scheduling for data intensive applications/middleware that need to make decision on jobs scheduling or moving/accessing data. 3(f) International Cooperation This project will be an active collaboration involving, in Pakistan, engineers and scientists at PERN and NTC, students, researchers and teachers at NIIT together with researchers, and engineers at SLAC in California USA. The PERN and NTC experts will provide: access to network information including router utilization, guidance and follow up to problem reports, specifications for and feedback on network performance reports, collocation space and support for equipment. The NIIT students under guidance from SLAC and NIIT staff will develop, integrate, install, document and support network measurement, analysis and presentation tools, plus infrastructure management tools. This project will also build upon, and contribute to the worldwide PingER collaboration including major contributors from SLAC/California, FNAL/Chicago, ICTP/Trieste, and the UK, plus monitoring sites and contacts in over 30 countries. It will build on the US DoE funded SLAC, BNL,/New York FNAL, U Michigan Terapaths project to provide measurements for QoS path selection. We also expect to collaborate closely with the Internet2, U.S. Energy Science Network (ESnet) and Pan-European Geant network SONAR project to make core backbone router utilization measurements available by web services. SLAC and NIIT are collaborating with the NLANR/San Diego/New Zealand Active Measurement Project (AMP) and have installed (SLAC) or are installing (NIIT) AMP measurement nodes and integrating our traceroute visualization tools with AMP. We will work with PERN/NTC to extend the AMP monitoring also to PERN. This eMAP collaboration will enable the Pakistani graduate students to work and gain valuable experience at SLAC and bring back their knowledge and expertise to benefit Pakistan/PERN network activities. 3(g) Relevance The eMAP proposed project addresses the outlined objectives 1 and 3 as follows: It will provide opportunities for the NIIT faculty to visit the high quality research environment at SLAC and acquire the latest trends in Network and related technologies. This would enable the faculty members to gain valuable experience and promote the research culture in their classrooms, sowing the seeds of a long-term improvement in their teaching methods It will provide an opportunity for the Graduate and PhD Students to carry out their research work in a world class research center, thus enabling them to work with the best in the industry. This way, not only will they contribute to the development of new technologies but also share the experience and will be in a position to contribute positively to the Pakistani society and economy. It will enhance the capabilities of PERN to function as a network for over 56 universities throughout the country. The eMAP team feels that just connecting the universities is not sufficient; planning maintenance and continual improvement of service levels is also equally important, as is the ability to pro-actively respond to problems. With the team’s rich expertise in Network Monitoring and Measurement of the digital divide, the analyzed data would be highly valuable to the decision makers in the Pakistani government. It will help understand the magnitude and nature of problems that Service Providers like NTC have in their network and enable them to provide better service levels to their customers, thus improving the industry standards in Pakistan. 3(h) Results Statement As a result of the first phase we will have a measurement infrastructure which will be able to provide persistent long term and yet near real-time measurement of E2E performance on the major network paths in PERN and paths accessed through PERN for example to international locations. The measurements and results will be archived, analyzed, visualized and presented via the web. The management of PingER will be much improved enabling reduced manual intervention, higher quality data, and new visualization tools to provide executive level graphs, and mouse sensitive maps. By the end of the second phase we will have an extended version of monitoring infrastructure which will be able to monitor high performance network paths involved in International Grid projects. The enhanced monitoring toolkit and infrastructure will focus on E2E network measurements to provide estimates of available bandwidth, achievable throughput, routing histories together with effective visualization tools. This will generate reports in the form of tabular and graphical time series, histograms and scatter plots. It will also provide computer readable reports, it will have automated tools to analyze performance data to identify performance anomalies and report them to network administrators. As a third phase outcome we will have a toolkit to: provide appropriate access to core router interface information; analyze the router information and identify, forecast, and predict the location and magnitude of bottlenecks in the monitored network paths; detect and report anomalous network behavior using PCA techniques. We will also provide documentation and training to assist in technology transfer and reports identifying problem areas to serve as a guide for improvements. 3(i) Additional Benefits The information provided by eMAP will enable the viewer (user, network administrator etc.) quickly to see long term-trends, compare the performance of various regions within Pakistan (Punjab, NWFP, Sindh and Balochistan), spot problems such as sudden unexpected changes in performance (anomalies), and provide higher level decision making information to the NTC and the HEC. Since the data archiving, analysis and visualization tools will be shared with the worldwide PingER project, this will also enable rapid comparison of how PERN is performing compared to other Academic and Research networks in developing and developed regions. A good comparison would be with the networks of partner countries in the Asia Pacific Advanced Network (APAN). The automated tools will be developed which will identify performance anomalies and report them to network administrators who can then take effective measures to improve performance. This work will enable an automated capability in PERN to improve quality of service to work around network bottlenecks. As NUST (National University of Sciences and Technology) and Quaid-e-Azam universities are already involved in Computer Grid Network collaboration with the CERN Large Hadron Collider (LHC) so this information could also be utilized in scheduling for data intensive applications which making decision of jobs scheduling or moving/accessing data. References W. Matthews, R. L. Cottrell, “The PingER project: active Internet performance monitoring for the HENP community”, IEEE Communication Magazine, vol 38, issue 5 pp130-136, May 2000 R. L. Cottrell, C. Logg, I-H Mei, “Experiences and Results from a New High-Performance Network and Application Monitoring Toolkit”, Proceedings of the Passive and Active Measurements Workshop (PAM), 2003 R. L. Cottrell, “Forecasting Network Performance”, presented at the Grid Performance Workshop, Edinburgh, June 22-24, 2005, available at http://www.slac.stanford.edu/grp/scs/net/talk05/predict-edinburgh-jun05. R. L. Cottrell, “End-to-end Anomalous Event Detection in Production Networks”, presented at the ESnet Site Coordinators meeting, Salt Lake City, Feb 2005, available at http://www.slac.stanford.edu/grp/scs/net/talk05/escc-feb05.ppt J. Navratil, R. L. Cottrell, “ABwE: A Practical Approach to Bandwidth Estimation”, PAM 2003. M. Jain, C. Dovrolis, “Pathload: a Measurement Tool for Available Bandwidth Estimationn”, PAM 2002 A. Tirumala, F. Qin, J. Dugan, J. Ferguson, K. Gibbs, “iperf”, unpublished, available at http://dast.nlanr.net/Projects/Iperf/ V. Ribeiro, R. Riedi, R. Baraniuk, J. Navratil, and L. Cottrell. “pathChirp: Efficient Available Bandwidth Estimation for Network Paths.” PAM 2003 S. Shalunov, “thrulay, network capacity tester”, unpublished, available at http://www.internet2.edu/~shalunov/thrulay/ Jin Guojong, “Network Characterization Service (NCS)”, Proceedings of the 10th IEEE International Symposium on High Performance Distributed Computing (HPDC-10'01), page 289, 2001, also LBNL report 47982, see http://www.dsd.lbl.gov/OldProjects/NCS/ “Bbftp: large file transfer softwarel” unpublished, see http://doc.in2p3.fr/bbftp/ B. Allcock, J. Bresnahan, R. Kettimuthu, M. Link, C. Dumitrescu, I. Raicu, I. Foster, “The Globus Striped GridFTP Framework and Server”, Submitted to the 2005 High Performance Distributed Computing Conference (HPDC 14). Brutlag J.D., “Aberrant Behaviour Detection in Time Series for Network Monitoring”, Proceedings of LISA 2000, New Orleans, LA, USA, December 2000. Mark Burgess, “Two dimensional time-series for anomaly detection and regulation in adaptive systems”, Proceedings of 13th IFIP/IEEE International Workshop on Distributed System, operations and management (DSOM 2002). "Management Technologies for E-Commerce and E-Business Applications" Springer 2002. P. Brockwell and R. Davis, “Introduction to Time Series and Forecasting”, Springer New York 1996. Logg C, Cottrell R. L. and Navratil J., “Experiences in Traceroute and Available Bandwidth Change Analysis”, SIGGCOMM’04 Workshops, Aug 30 & Sep 3, 2004, Portland OR, USA Cisco netflow. http://www.cisco.com/warp/public/732/ Tech/Netflow B. Lowekamp, B. Tierney. R. L. Cottrell, R. Hughes-Jones, T Kielmann, M Swany, “A Hierarchy of Network Performance Characteristics for Grid Applications and Services” GGF document GFD-R-P.034, 24 May 2004. . |

3(j) Financial Support (in equivalent US $) (For First year, 2006)

|  | Year 2006 | Year 2007 | Year 2008 |
| --- | --- | --- | --- |
| Items requested | Pakistan Share | USA Share | Pakistan Share | USA Share | Pakistan Share | USA Share |
|  | Requested | Approved | Requested | Approved | Requested | Approved | Requested | Approved | Requested | Approved | Requested | Approved |
| Equipment (Attach Performa invoice) |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | 6,000 |  |  |  |  |  |  |  |
| Consumables |  |  |  |  |  |  |  |  |  |  |  |  |
| Services (Attach Performa invoice) |  |  |  |  |  |  |  |  |  |  |  |  |
| Travel |  |  |  |  |  |  |  |  |  |  |  |  |
| Domestic | 3,000 |  | 3,000 |  | 3,105 |  | 3,105 |  | 3,214 |  | 3,214 |  |
| Foreign | 14,000 |  | 6,000 |  | 14,490 |  | 6,210 |  | 14,997 |  | 6,427 |  |
| Support personnel |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 Graduate Students | 86,400 |  |  |  | 89,424 |  |  |  | 92,554 |  |  |  |
| Tuition Fee | 8,000 |  |  |  | 8,280 |  |  |  | 8,570 |  |  |  |
| Jerrod Williams |  |  | 18,800 |  |  |  | 14,594 |  |  |  | 15,104 |  |
| Miscellaneous |  |  |  |  |  |  |  |  |  |  |  |  |
| Fringe Benefits (30.5%) |  |  | 5,734 |  |  |  | 4,451 |  |  |  | 4,607 |  |
| 37% on Labor & Travel |  |  | 12,408 |  |  |  | 10,493 |  |  |  | 10,860 |  |
| ANNUAL TOTAL US $ | 111,400 |  | 45,942 |  | 121,299 |  | 38,853 |  | 119,334 |  | 40,212 |  |
| GRAND TOTAL |  |  | 157,342 |  |  |  | 160,152 |  |  |  | 159,546 |  |

US$ 157,342 (Year 1) + US$ 160,152 (Year 2) + US$ 159,547 (Year 3) = US$ 477,040

3(k) Executive Matters / Budget Requirements

i. Time table (Please indicate each major step in project evolution referring to the time schedule) Year 1 Year 2 Year 3

ii. Request justification (Please give detailed justification for each item requested) Pak Side Equipment In the second year of the project we will deploy the IEPM servers at PERN (Pakistan) and NIIT (Pakistan). These servers will cost around $3000 each. Support Personnel Four graduate students from NIIT who will be visiting SLAC will be funded $1800 per month for one year. Every student from NIIT visiting SLAC will take a summer course at Stanford University which will cost $2000 each. Inflations Applied Graduate students stipend, travel (domestic or foreign) and tuition fee are escalated by 3.5% per year. Miscellaneous NTC will provide support by provision of dedicated lab space (including power, racks, cooling), equipment and two named engineers to provide support (expertise, consulting, “hot hands” for manual intervention, coordination, router configuration support etc.) PERN has also agreed to the provision of one dedicated staff person to support our project. Conservatively we estimate the value of the NTC and PERN contributions at over $100K over the three year duration. NIIT will also provide, at no cost to the current proposal/project, funding to meet the costs of supervision and leadership by Prof. Dr. Arshad Ali and Dr. Waqar Mahmood. US Side Support Personnel One junior researcher, Jerrod Williams, employee of Stanford Linear Accelerator Center (SLAC) will be funded from this project for 1/3 of his Full Time Equivalent (FTE) for the first year and ¼ of his FTE for the next two years, with an escalation of 3.5% for each subsequent year of the proposal. Miscellaneous Expenses The Stanford University fringe benefit rate of 30.5% for regular staff has been applied to the salary cost. SLAC indirect costs are applied at 37% to salaries (including fringe) and Travel. All costs are escalated at 3.5% for the second and third year. SLAC will also provide, at no cost to the current proposal/project, funding to meet the costs of supervision and leadership by Dr. Les Cottrell. We estimate the value of this funding at about $35,000 over the duration of the project. SLAC is a department of Stanford University, under a Management and Operating contract with the US Department of Energy. All SLAC expenditures under this grant are incurred under the costs principles governing SLAC as outlined in the DOE/SLAC contract.

iii. Travel details (Please indicate number, during, timing and justification for the visit proposed for each side) Pak Side The domestic travel money will be utilized by the Principle Investigators (PI) or graduate students to attend a conference each year to present results, meet with peers in the measurement and network community and install software/test-beds in different monitoring sites of PERN. The international travel money of $2000/each/year will be used by 4 graduate students to visit SLAC for one year. Under this travel funding, each year, two faculty members from NIIT will visit SLAC for collaborative meetings or give presentations in international conferences. US Side The domestic travel money will be utilized by the Principle Investigator (PI) to attend a conference each year to present results, and meet with peers in measurement and network. Two researchers from SLAC will use travel money to visit NIIT/Pakistan for co-supervision of graduate students, give lectures/presentations and meet with PERN staff for future contributions.

iv. Additional notes (Please provide additional appropriate information, if any)

# Footnotes

A review of the most relevant can be found at http://www.slac.stanford.edu/grp/scs/net/proposals/infra-mon.html

Resumes available on request.

# Text boxes

Figure 3: Example of possible visualization of PingER results

Figure 2: Logical/conceptual architecture of PingER component of eMAP

Figure 1: Sites and connectivity for eMAP project