# Meeting Minutes 30 July 2002

15:00, NLCTA conference room

In attendance: Kukhee Kim, Judy Rock, Steve Smith, Stephanie Allison, Janice Nelson

Notes taker: Janice Nelson

*(initials) = action item for next week or a future meeting

Kuhkee reported that one ADC works at 200 Hz.  The triggering seems to be resolved with a hardware solution that requires no software work, but it makes it so you can't just remove an ADC…

Kristi will keep the current crate profiles on the web.

Kukhee tested the SIS digitizer at 100 MHz.  Steve asked

that Kukhee also test at 119 MHz since it is not standard.

Steve will help set it up in the SW test closet.

A list of questions for Cassel about the PLC list from Judy has been sent to Bobby McKee for a meeting with Cassel on 8/6th.  At that meeting, hopefully he'll bring touch panel pictures as well.  The vacuum pump names for Cassel's 1-49 inputs were obtained from Earl Hamner.  Earl gave us 40, seems close enough to start.

Janice presented new SCP panels.  8-pack main index, the 3 config indices, and the two trigger panels.  Comments included: having access to only klystron 7 & 8 epics configs instead of all 8 (it's confusing), and to create a LLRF SCP panel with buttons for the matlab scripts.

Judy sent a proposed DCM table layout to Alan Hill and is

waiting for his response.

Also that Kristi got the power pcs booted, but they aren't running EPICs just yet.

Steve reported that some Orion guys (whose names I've forgotten, Eric Colby and Bob something?) are doing some parallel work: they have an IOC, a VME crate and some modules.  It would be nice to have their help if possible since the work seems to be overlapping.  Also, Orion will eventually be integrrated into the NLCTA/8-pack (provided funding appears).

Also, the VME crates are in the racks on the dance floor (ESB) – so we can start up a crate and start testing if we desire.  Steph is concerned about the AB Scanner conflicting with other modules.

Janice will bug Keith about his naming convention action item.

Next week: hopefully Cassel will come and chat up the PLC list, Andrew Young will hopefully come with crate & module channel assignments for the VME crates, and Janice will sort the previously defined action items by person.

Next week's meeting will be in NLCTA conference room. (Fuji and Cascades are booked with standing weekly meetings.)