(JLN)

Janice will speak with Nancy Spencer about making these configs real and getting gold configs for these regions as well.(7/23)

Add high and hihi columns next to ampl columns(7/23)

how to deal with phase wraparound.  Can we choose the pivot point

(-90 to +270? vs. –180 to +180)  What do we do with PEPII?(7/23)

Check out the Cassel PV list to find which ones we need.(7/23)

Need to think about whether want the 8-pack epics and its matlab on public or private network.  Steph asks, would ops and LLRF engineers be OK if we moved the matlab buttons from the EPICs displays to the SCP?  She can set it up, then she can choose the machine to run matlab, private or public.(7/16)

Janice reported that the 8-pack first-pass panels haven’t changed since the meeting between Steve, Stephanie and Janice last Thursday.  She will bring transparencies of the panels for discussion at next week’s meeting.  She will also email the JPGs of the panels to Steph, Steve, and Andrew.(7/16)

Brief discussion about AMPLCTRL readback – when epics ramps up, do we need PVs for both the goal and the actual drive/ampl/etc?  NLCTA uses drive power.  Steve says for 8-pack we will want to change the “master volume” (overall amplitude variable).  (JLN will further investigate) (7/16)

How does NLCTA slow thermal feedback work? SCP? What do we want for 8-Pack?  Will we be using the peak power meter (PPM)? (7/16)

Need diag plots for all the powers on the panels (use the …HST PVs) and will need a recent fault panel(7/16)

Discussed if we need the extra PVs for the waveforms that we have for the powers (pwr max in last 60 pulses, etc, see PV list).  Decided that the one set of PVs will be periodic or on request instead of two sets (one periodic, one on request).  For future discussion, how much of the waveform information needs to be written to disk (a.k.a. Oracle).  Also it was stated that something will exist to get the most recent fault into Oracle.  Steph says that nlctaops should define the requirements and Judy will implement.  To be defined:

- which PVs go into the archiver?

- Are we providing all the PVs needed to do the offline analysis?

- Will ops develop the canned configs for the archive browser?

- How do we uniquely identify a fulat? Is some sore of counter OK?  Maybe the scalar board will be ready and we can use pulse ID.  Note the oracle archiver won’t do strings in the near future, so we can’t save timestamps. (7/16)

need gold configs for the 10 config regions on the SCP.  Also a note on the panels that to get around the potential lack of load partial config for epics, to remind folks to save a config first.(7/16)

SCP panels: having access to only klystron 7 & 8 epics configs instead of all 8 (it's confusing), and to create a LLRF SCP panel with buttons for the matlab scripts.(7/30)

(SAA)

*(SAA) We discussed that if there's a fault while EPICs is acquiring the waveforms from the SISs, for EPICs to do everything the same except to readout the waveforms again, instead fill that part of the Oracle database with all zeros, or some other obvious notation. (7/23)

*(SAA) It was decided that the amplitude should be in DAC volts.  Much discussion about what turns red when an entered value is unphysical given the current calibration.  The decision was:

- Have a PV that holds that ultimate amplitude max values, which to start should be about 50% nominal.  Users will enter this max value and a warning value on the ampl and phase control display (JLN will add these columns next to the ampl column).  LLRF will provide a reasonable initial value to SWE. (for the following notes, the max value is HIHI, the warning value is HIGH, and the PV names willb e TRS8:KLYx:Ty:AMPLCTRL.HIHI and .HIGH.)

- Any amplitude entered from the Ampl/Phase display or calculated for SLED control will be clamped at the HIHI value (will not be allowed above HIHI).  Clamped amplitudes will be red on this display.  Amplitudes above HIGH will be yellow.  This condition will also be reflected in the overall klystron status.

- Even though the amplitude will be clamped, if for any reason, any I or Q value still reaches its hardware limit, this alarm status will be displayed in the box color of the related I/Q/Ampl/Phase and Klystron status. (7/23)

*(SAA) Need a gold phase, one for each klystron, amplitude should always be positive and have phase change (not ampl=-1, phase=180 be the same as ampl=1, phase=0)(7/23)

*(SAA/nlcta OPS) how to deal with phase wraparound.  Can we choose the pivot point

(-90 to +270? vs. –180 to +180)  What do we do with PEPII? (7/23)

*(SAA) We decided that it would be best if SWE kept the backplane allocations for the VME crates to prevent the problem of cards that can’t coexist in the same crate.  This means that if new modules are needed, the installer has to go through SWE before installation.

ESD technicians will be responsible for keeping track of the VME modules, storing the spares, and replacing broken modules.  However, no written procedures or test setup are yet available for the technicians to set addresses and test before installation. (7/23)

*(SAA)	What happens when we hit a reset on the EPICs panel? We will need a reset for each 8 channels of I&Q, plus things in the PLC?  What else?(7/16)

*(SAA)	Realtime PVs for PWR in MW or kW?  Steph had kW underlined.(7/16)

*(SAA)	For a future meeting, make a transparency of the ramping scheme. (7/16)

*(SAA/SS) To be determined: IQ->PWR conversion PVs for waveforms, also need to calculate the peakpower, pwrrms, etc for the waveforms displayed (7/16)

*(SAA) want count and ampl for volts to power conversion (7/16)

*(SAA)	Ictrl – make a waveform of the 16 timestep PVs (7/16)

*(SAA)	Change PVs numbered from 1-16 to 0-15 (7/16)

*(SAA) Steph wants to have SWE keep the VME crate profiles somewhere.(7/30)

(SS)

*(SS) Steve showed his A&P calibration calculation slide.  There were some small errors, he will correct and then email to all interested parties.

The pedestal will be in volts.(7/23)

*(NLCTAOPS + SS/AY) Need to think about whether want the 8-pack epics and its matlab on public or private network.  Steph asks, would ops and LLRF engineers be OK if we moved the matlab buttons from the EPICs displays to the SCP?  She can set it up, then she can choose the machine to run matlab, private or public.(7/16)

*(RKJ/SS)	Overall amplitude in MW or % (7/16)

*(SAA/SS)	Figure out the equation behind the control parameters and how to do the fast processing control. (7/16)

*(SAA/SS) To be determined: IQ->PWR conversion PVs for waveforms, also need to calculate the peakpower, pwrrms, etc for the waveforms displayed (7/16)

*(SS/AY)	For next week, VME crate and channel assignments (7/16)

*(SS) get the equations for counts to volts and volts to watts/volts^2 to Stephanie (will it be like PEPII?)

(Aside.  This is how PEPII converts from I and Q to power:

- I and Q read as counts.

- Volts = counts * conv(V/counts) * loss_factor, where loss_factor = 10**(loss/20) where loss in in dB

- Volts is corrected using a directivity matrix where the input vector is I and Q, forward and reflected.

- Raw Amplitude (kV or V) = (((I**2) + (Q**2))**0.5)/(1000 or 1)

- Corrected amplitude = Raw Amplitude * loss_factor where loss_factor = 10**((loss1+loss2+loss3)/20), where loss 1,2,3 are in dB

- Power (kW or W) = Corrected Amplitude/(0.31623 or 10))**2 (7/16)

(*SS) Readback calibration? They have a scheme, but need to sketch a panel (7/16)

(AY)

*(AY/JF) To rearrange the crates for 8 pack or not is an action item for Andrew and Joe.(7/23)

*(AY) SWE needs the module and channel assignments for each PV.  This is needed for the ADCs, DACs, and SISs.  It was also decided that a semi-permanent sticker needs to be attached to each module to make sure it’s always in the correct slot.(7/23)

(RKJ)

*(RKJ) Keith said he’d report on naming conventions for the vacuum pumps, sled modes and hybrids either next week or the week after.  Currently we have sled modes named “01” and “12”.  The hybrids are currently numbered 2, 4, 6, and 8. (7/23)

*(RKJ)		Naming of hybrids and sled modes – 2,4,6,8 or 56 or match the vacuum pumps or?  Name the SLED modes 1 & 2 or 01 and 12?(7/16)

*(RKJ/SS)	Overall amplitude in MW or % (7/16)

(AH)

*(AH) Steph reported that she needs the DCM table from Alan Hill (maybe invite him to the 8/6th meeting?)(7/30)